PM task

Meetings

- Scheduling meetings as needed (daily, weekly etc)

  - Stakeholders

  - Managers/Directors

  - Staff as needed

  - Internal PMs, CTs, Analyst etc

- Track meetings

  - Book rooms as needed

  - Take minutes and store documents appropriately

- Communication

  - Share documents with teams

  - Provide progress updates

  - Set up Microsoft Teams

  - Set up phone lines for command centers/conference rooms

Project Plan

- Create project plan

- Keep team on track with tasks

- Technical Dress Rehearsal/Workflow Dress Rehearsal

Schedules

- Create internal schedules as needed (SU, staff, Physicians)

- Assist with training team and schedules if needed

- Work with external resources (anyone coming in to assist with the go-live)

Support

- Complete walk-through

  - Hospitals and clinics as needed

  - Layout of hospital and all clinics (entrances, security systems, cafeteria, conference rooms etc.)

- Work with internal staff to ensure rooms and connections are set up appropriately.

  - Help Desk

  - Facilities

  - Network Engineering

Miscellaneous

- Sub-committees for

  - Shuttles

  - Food prep

  - Badges

  - Security

  - Command Center/Dispatch Centers

- External PM if using go live ATEs

- Budgets

  - Worked with stakeholders, leaders reviewing budgets as needed

Sample of Project plan:

| GO LIVE MEETINGS | Schedule weekly touch bases with Target Site PM |
| --- | --- |
| GO LIVE MEETINGS | Plan & schedule GRLA 30/60/90-day review |
| GO LIVE MEETINGS | Meet with Functional Managers to review & confirm go live meeting schedule: (Command Center floor plan, Command Center staffing numbers, Meetings needed & Details) (same for Dispatch) Give list of meeting room needs to site PM |
| GO LIVE MEETINGS | Book meeting rooms for all Go Live Meetings - complete Tech needs inventory |
| GO LIVE MEETINGS | Set up OneNote book for meeting notes |
| GO LIVE MEETINGS | Test Teams & Conference Lines & OneNote links of all meetings |
| GO LIVE MEETINGS | Send out invites for all Go Live meetings |
| GO LIVE MEETINGS | Schedule go live communications meeting for 3 weeks prior to go live |
| COMMAND CENTER | Determine location of Command Center |
| COMMAND CENTER | Meet with appropriate IS team to discuss hardware, network & telephone needs at command center |
| COMMAND CENTER | Order hardware for Command Center |
| COMMAND CENTER | Test hardware/phones in Command Center |
| COMMAND CENTER | Command Center Logistical - Distribute via email |
| COMMAND CENTER | Create Command Center Binder |
| COMMAND CENTER | Stock Command Center with supplies (office supplies list) |
| HOTEL ACCOMONDATIONS | Identify who will manage hotel bookings for Pre-Go Live & Go Live Target Site |
| HOTEL ACCOMONDATIONS | Negotiate agreement with hotels chosen |
| TRANSPORTATION | Determine parking constraints/capacity |
| TRANSPORTATION | Determine transportation to/from hospital for length of Go Live |
| TRANSPORTATION | Confirm plans for transportation to/from hospital for length of Go Live |
| TRANSPORTATION | Confirm plans for parking during the Go Live |
| GO LIVE MEETINGS-Post | Work with app teams to cancel unneeded meetings, recurring Teams |
| COMMAND CENTER-Post | Close and Break down Command Center; release from Outlook schedule |